Prep Kitchen Automation System

Phase-wise Development Plan  |  v10.2

Client: K. Girdharlal Hotels  |  Prep Kitchen: Surat Prep Kitchen  |  Locations: Aiko (Surat)  |  Capiche (Vesu)  |  Capiche (Piplod)  |  ODC

# Overview

The system automates the morning prep kitchen workflow. Restaurants submit item-wise requirements by 12:30 AM after night service. The system routes items to the correct stations, calculates raw quantities using yield %, and distributes tasks to each counter person's mobile. Stations are fully configurable — new stations can be added by admin at any time without any dev team involvement.

# Why Phase 1 + Phase 2?

Phase 1 builds the complete core system: Station Master, Recipe DB, Dish DB, Modifier DB, Calculation Engine, all station-wise output sheets, counter person assignment, task auto-distribution.

Phase 2 adds Pet Pooja auto-sync for the 3 restaurants. The engine and all sheets stay unchanged. ODC always remains on manual form.

|  | Phase 1 | Phase 2 |
| --- | --- | --- |
| Aiko, Vesu, Piplod order entry | Manual item-wise web form (temporary fallback) | Auto Pet Pooja sync (replaces manual) |
| ODC order entry | Manual item-wise web form (permanent) | Manual web form (unchanged) |
| Station Master + Recipe DB + Engine + Sheets | Built in Phase 1 | No change |
| Counter Person Assignment + Task Distribution | Built in Phase 1 | No change |
| Task timestamps (start/end per task) | Captured in Phase 1 | Used for Phase 3 analytics |
| Stock Management + Auto-PO | Not included | Added in Phase 2 |
| Item Arrival Notification | Not included | Added in Phase 2 |
| Inter-station Task Notifications | Not included | Added in Phase 2 |

# Morning Workflow - Step by Step

Cutoff: 12:30 AM. Restaurants submit after night service ends.

| Step | Who | Action | Output |
| --- | --- | --- | --- |
| 1 | All Locations | Submit item-wise quantities before 12:30 AM | Order Entry Form |
| 2 | System | Route items to correct stations (from Station Master + Recipe DB). Calculate raw quantities using Yield %. Auto-distribute tasks among counter persons. Colour-code Machine/Manual. | All station sheets generated |
| 3 | Each Counter (all persons) | Each person logs in — sees only their assigned tasks for today. Colour coded. Mark done one by one. | Personal task list per person |
| 4 | Packing Counter | After all prep stations are Done — packs items per location. | Packing Sheet |
| 5 | Dispatch | Send packed containers to each restaurant. | Distribution Report |

Distribution Sheet is an auto-generated report — not a prep station. It is generated after Packing Counter confirms all items are packed.

Vegetable Washing Station: deferred to Phase 4.

# Phase 1 - Core Prep Calculator

## 1.1  User Roles

| Role | Access |
| --- | --- |
| Location Manager x4 | Submit item-wise daily requirements for their location (Method 1 default, Method 2 optional) |
| Counter Person (1 or more per station) | Log in — see ONLY their assigned tasks with Machine/Manual colour coding. Mark done. Mobile browser, no installation. |
| Prep Kitchen Admin | View all sheets, manage Station Master, manage recipes, assign persons, override tasks, monitor dashboard |
| Super Admin | Full access — all data, settings, cutoff time, user management |

## 1.2  Station Master — Configurable Stations

CRITICAL ARCHITECTURAL RULE: Stations must NOT be hardcoded in the system. All stations are defined in a Station Master table managed by Admin. Dev team builds the engine to work with any stations defined here — not fixed A/B/C/D/E/F/G.

Station Master Fields

| Field | Description |
| --- | --- |
| Station Name | e.g. Peeling, Vegetable Cutting, Filling, Juice, Dry Store, Packing, Marination (future) |
| Sheet Label | A, B, C... — display order on dashboard. Admin sets this. |
| Sheet Colour | Colour shown on that station's sheet header. Admin configures. |
| Station Type | Peeling / Cutting / Prep / Storage / Packing / Distribution. Drives special logic (e.g. Peeling feeds into Cutting, Packing waits for all Prep). |
| Active / Inactive | Inactive stations are hidden from sheets and order forms. No data deleted. |
| Sort Order | Order in which station sheets appear in the dashboard. |

Default Stations at Setup (examples — not hardcoded)

| Label | Station Name | Type | Active by Default |
| --- | --- | --- | --- |
| A | Peeling Counter | Peeling | YES |
| B | Vegetable Cutting | Cutting | YES |
| C | Filling Counter | Prep | YES |
| D | Juice Counter | Prep | YES |
| E | Dry Store Counter | Storage | YES |
| F | Packing Counter | Packing | YES |

Distribution Report is auto-generated after Packing — it is not a station. It does not appear in Station Master.

Adding a New Station in Future — Zero Dev Work

| Step | Who | Action |
| --- | --- | --- |
| 1 | Admin | Go to Station Master → Add New Station → Enter name, type, colour, label |
| 2 | Admin | Go to Recipe DB → assign relevant items to the new station |
| 3 | Admin | Go to Counter Staff → assign persons to the new station |
| 4 | Next morning | System automatically generates sheet for new station. Counter persons see their tasks. No dev team needed. |

Example: Add 'Marination Counter' today → assign Chicken, Paneer etc. to it in Recipe DB → assign 2 persons → tomorrow morning Marination Sheet appears automatically.

## 1.3  Counter Staff Assignment (Fixed, Multiple per Counter)

Admin assigns one or more persons to each active station. Same persons every day. No rotation. A station can have 1 person or 6 persons — system works the same.

| Station (from Station Master) | No. of Persons | How Assigned |
| --- | --- | --- |
| Peeling Counter | 1 or more | Admin assigns person list once in Counter Settings. |
| Vegetable Cutting | 1 or more | Admin assigns person list. System auto-distributes all cut-type tasks. |
| Filling Counter | 1 or more | Admin assigns person list once. |
| Juice Counter | 1 or more | Admin assigns person list once. |
| Dry Store Counter | 1 or more | Admin assigns person list once. |
| Packing Counter | 1 or more | Admin assigns person list once. |
| Any Future Station | 1 or more | Admin adds station in Station Master → assigns persons → done. |

Admin sets list once. Only changes on permanent staff change. Works for all stations in Station Master.

## 1.4  Task Auto-Distribution

After calculating all tasks for the day, system distributes them round-robin among assigned persons at each station. Each person sees only their tasks on mobile.

Each cut-type row = one separate task

If Potato has 3 cut types (Diced-Machine, Julienne-Manual, Sliced-Machine) → Potato = 3 tasks. Different persons can get different cut types of same item.

| Step | What Happens |
| --- | --- |
| 1 | System generates all tasks per station from today's orders. |
| 2 | For each station, system counts assigned persons. |
| 3 | Round-robin distribution: Person 1 gets task 1+7+13, Person 2 gets task 2+8+14, etc. |
| 4 | Each person logs in on phone browser. Sees ONLY their tasks. Blue = Machine. Orange = Manual. |
| 5 | Person marks each task Done. System records start time + done time. |
| 6 | All tasks done: 'Your work for today is complete!' Admin can reassign at any time. |

Absent Person Handling

| Situation | Admin Action | System Response |
| --- | --- | --- |
| Person absent today | Dashboard → tap person → 'Mark Absent Today' | Removed from today only. Their tasks auto-redistribute to remaining persons at that station. |
| Person arrives late | Dashboard → tap person → 'Mark Present' | Re-added. Remaining undone tasks redistribute to include them. |
| Permanent staff change | Counter Settings → edit person list | New list applies from next day. |

## 1.5  What Each Person Sees on Mobile

| Screen Section | What It Shows |
| --- | --- |
| Header | Good morning, Ramesh! ¦ Vegetable Cutting Station ¦ Today: 3 tasks |
| Task 1 (Blue) | POTATO — Diced — MACHINE ¦ Net: 500gm ¦ Location: Aiko ¦ [Mark Done] |
| Task 2 (Orange) | POTATO — Julienne — MANUAL ¦ Net: 300gm ¦ Location: Vesu ¦ [Mark Done] |
| Task 3 (Blue) | POTATO — Sliced — MACHINE ¦ Net: 200gm ¦ Location: Piplod+ODC ¦ [Mark Done] |
| All done | 'Your work for today is complete! You are FREE.' |
| Notes | Add note on any task: e.g. 'Only 580gm potato collected, stock short' |

Mobile-responsive web app. No installation. Opens in phone browser. Ramesh sees ONLY his tasks — not anyone else's.

## 1.6  Recipe Database

| Field | Type | Description |
| --- | --- | --- |
| Item Name | Text | e.g. Onion, Cabbage, Potato, Mozzarella |
| Station | Select from Station Master | Admin selects from the configurable Station Master list. NOT hardcoded. If a new station is added to Station Master, it appears here automatically. |
| Unit | Select | GM / ML / PCS |
| Default Cutting Type | Select | Chopped / Sliced / Diced / Julienne / Ring / Whole. Mandatory if Station type = Cutting. |
| Default Cut Method | Select | MACHINE or MANUAL. Determines row colour on station sheet and mobile. |
| Location Cutting Override | Per-location optional | Each location can override cut type AND cut method. |
| Whole / Akhaj | Checkbox | Cut type auto-sets to WHOLE. Orange row. Yield % still applies. |
| Needs Peeling | Checkbox | YES = Peeling-type station handles this item first. |
| Peeling Method | Select | MACHINE or MANUAL. Shown only if Needs Peeling = YES. Determines colour on Peeling Station sheet (Blue = Machine, Orange = Manual). e.g. Onion Peeling = Machine, Ginger Peeling = Manual. |
| Yield % | Number | MANDATORY for Vegetable + Juice. Raw Qty = Net Qty / Yield %. |
| Piece Weight | Number optional | Only if Unit=PCS. |
| Is Filling Ingredient | Auto-flag | System flags if item appears in any Filling recipe. Appears on both its own station sheet and Filling Sheet. |
| Prep Frequency | Select | DAILY = prepared every morning as needed. BATCH = prepared once in large qty (long shelf life). Batch items do NOT appear on daily prep sheets — only when stock is low. |
| Shelf Life | Number + Unit | Only for Batch items. e.g. 6 Months, 30 Days. System tracks batch stock in Phase 2. |
| Storage Type | Select | FRESH = cut fresh daily. FROZEN = pre-made, stored in freezer — appears on Packing Sheet only as Take from Freezer, zero cutting task. DRY = dry store (pasta, wrappers, mozzarella etc.). |

## 1.7  Dish Recipe Database (for Method 2)

| Field | Description |
| --- | --- |
| Dish Name | e.g. Veg Momo, Penne Arrabbiata |
| Applicable Locations | Which locations can order this dish. Default: all except ODC. |
| Ingredients | List of Recipe DB items with quantity per portion. |
| Portion Unit | PCS / Plate / Glass / KG |
| Min Order Qty | Minimum portions per order. |
| Active / Inactive | Deactivate without deleting. |

Method 2 optional. Activate per location. ODC always uses Method 1 only.

## 1.8  Modifier Database

| Field | Description |
| --- | --- |
| Modifier Name | e.g. Extra Filling, No Onion |
| Applies To | Specific item or category |
| Change Type | ADD / SUBTRACT |
| Change Qty per Unit | e.g. Extra Filling = +20 GM per momo |

## 1.9  Order Input Methods

Method 1 (Primary): Item-wise — Pet Pooja Style

| Item Name | Quantity | Unit | Cut Type (optional) |
| --- | --- | --- | --- |
| Potato | 1000 | GM | Diced (Aiko) / Julienne (Vesu) / Sliced (Piplod+ODC) |
| Cabbage | 2000 | GM | - |
| Onion | 500 | GM | Chopped (Aiko+Vesu) / Sliced (Piplod) |
| Mozzarella | 800 | GM | - |

Default for all locations including ODC. Location overrides from Recipe DB apply automatically.

Method 2 (Optional): Dish-wise Entry

| Dish Name | Portions | System Auto-calculates |
| --- | --- | --- |
| Veg Momo | 100 PCS | Wrapper 100pcs + Filling 2000gm + Cabbage 1000gm + Onion 400gm + ... |
| Penne Arrabbiata | 20 plates | Penne 1000gm + Bell Pepper 400gm + Tomato 600gm + ... |

Requires Dish DB setup. Activate per location. NOT for ODC. Both methods produce identical station sheets.

IMPORTANT: Location-wise cut overrides from Recipe DB apply automatically even in Method 2. e.g. Aiko orders Veg Momo 100 PCS + Vesu orders Veg Momo 80 PCS — system generates Potato-Diced for Aiko and Potato-Julienne for Vesu automatically on Vegetable Cutting Sheet.

## 1.10  Station-wise Output Sheets

System generates ONE sheet per active station in Station Master. If admin adds a new station, a new sheet appears automatically next morning. No dev work needed.

Note on Distribution Report: The Distribution Report is NOT a station sheet. It is auto-generated after Packing Counter marks all items packed. It shows the final dispatch summary per location.

Note on Frozen / Pre-made Items (Storage Type = FROZEN): These items are already prepared and stored in the freezer. System generates ONLY a Packing Sheet row: Take X GM from Freezer. No cutting task, no station task. Packing person collects from freezer directly.

Note on Batch Items (Prep Frequency = BATCH): Items like sauces, chutneys, pastes that last 6 months. NOT prepared daily. Admin prepares them manually when needed. Phase 2 stock module tracks quantity and raises low-stock alert before they run out.

A) Peeling Station Sheet

Peeling Counter collects raw items from store, peels them, passes net qty to Cutting station.

| MACHINE — Blue row | MANUAL — Orange row |
| --- | --- |

| Item | Raw Qty (from store) | Yield % | Peel Method | Net After Peeling | Pass To | Assigned To |
| --- | --- | --- | --- | --- | --- | --- |
| ONION | 568 GM | 88% | MACHINE | 500 GM | Vegetable Cutting | Ramesh |
| POTATO | 1282 GM | 78% | MACHINE | 1000 GM | Vegetable Cutting | Ramesh |
| GARLIC | 115 GM | 87% | MACHINE | 100 GM | Vegetable Cutting | Suresh |

B) Vegetable Cutting Station Sheet — Machine / Manual Colour Coded

Items from Peeling Station: Source = 'Peeling Station', Raw Qty = '-'. Items from Store: Source = 'Store', Raw Qty = calculated.

| MACHINE — Blue row | MANUAL — Orange row |
| --- | --- |

| Item | Source | Raw Qty | Method | Cut Type | Net Qty | Location(s) | Assigned To |
| --- | --- | --- | --- | --- | --- | --- | --- |
| POTATO | Peeling Station | - | MACHINE | Diced | 500 GM | Aiko | Ramesh |
| POTATO | Peeling Station | - | MANUAL | Julienne | 300 GM | Vesu | Ramesh |
| POTATO | Peeling Station | - | MACHINE | Sliced | 200 GM | Piplod+ODC | Ramesh |
| ONION | Peeling Station | - | MACHINE | Chopped | 300 GM | Aiko+Vesu | Suresh |
| ONION | Peeling Station | - | MACHINE | Sliced | 200 GM | Piplod | Suresh |
| CABBAGE | Store | 1266 GM | MACHINE | Shredded | 1000 GM | All | Kavita |
| CAPSICUM | Store | 366 GM | MANUAL | Whole-Akhaj | 300 GM | All | Kavita |
| ZUCCHINI | Store | 211 GM | MACHINE | Sliced | 200 GM | Aiko+Vesu | Priya |
| SPINACH | Store | 143 GM | MANUAL | Rough Chop | 100 GM | Piplod | Priya |

Yield checks: Cabbage 1000/0.79=1266gm ✓  Zucchini 200/0.95=211gm ✓  Spinach 100/0.70=143gm ✓

C) Filling Station Sheet

| Filling Name | Total Qty | Collect From | Assigned To |
| --- | --- | --- | --- |
| Veg Momo Filling | 2000 GM | Cabbage 1000gm (Veg Stn, cut) + Onion 400gm (Veg Stn, cut) + Paneer 600gm (Dry Store) | Kavita |
| Chicken Momo Filling | 1500 GM | Chicken Keema 1000gm (Dry Store) + Onion 300gm (Veg Stn, cut) + Ginger 200gm (Peeling Stn) | Kavita |

Filling = stuffing inside momo/dumpling only. NOT sauces. Filling Counter collects already-prepared items — no re-cutting.

Vegetable Sheet totals already include filling ingredient quantities. No double preparation.

D) Juice Station Sheet

| Item | Raw Qty (from store) | Yield % | Net Juice | Assigned To |
| --- | --- | --- | --- | --- |
| LEMON JUICE | 222 GM raw lemon | 45% | 100 ML | Priya |

E) Dry Store Station Sheet

| Item | Total Qty | Unit | Assigned To |
| --- | --- | --- | --- |
| Momo Wrappers | 200 | PCS | Mohan |
| Penne Pasta | 1000 | GM | Mohan |
| Mozzarella | 800 | GM | Rina |
| Paneer | 600 | GM | Rina |

F) Packing Station Sheet

| Item | Form | Aiko | Vesu | Piplod | ODC | Container Label |
| --- | --- | --- | --- | --- | --- | --- |
| POTATO-Diced | Cut | 500 GM | - | - | - | Box+Aiko+Date |
| POTATO-Julienne | Cut | - | 300 GM | - | - | Box+Vesu+Date |
| POTATO-Sliced | Cut | - | - | 150 GM | 50 GM | Box+Location+Date |
| MOMO FILLING-Veg | Prepared | 500 GM | 300 GM | 200 GM | 100 GM | Sealed Bag+Label |
| PENNE PASTA | Dry | 400 GM | 300 GM | 200 GM | 100 GM | Packet+Label |

Distribution Report (Auto-generated — not a station)

Generated automatically after Packing Counter confirms all items packed. Final dispatch summary per location.

| Item | Type | Aiko | Vesu | Piplod | ODC | Total |
| --- | --- | --- | --- | --- | --- | --- |
| POTATO-Diced | Vegetable | 500 GM | - | - | - | 500 GM |
| POTATO-Julienne | Vegetable | - | 300 GM | - | - | 300 GM |
| POTATO-Sliced | Vegetable | - | - | 150 GM | 50 GM | 200 GM |
| MOMO FILLING | Filling | 500 GM | 300 GM | 200 GM | 100 GM | 1100 GM |
| PENNE PASTA | Dry Store | 400 GM | 300 GM | 200 GM | 100 GM | 1000 GM |

## 1.11  Admin Progress Dashboard

| Station | Person | Tasks | Done | Status |
| --- | --- | --- | --- | --- |
| Vegetable Cutting | Ramesh | 3 | 1 | IN PROGRESS |
| Vegetable Cutting | Suresh | 2 | 2 | FREE |
| Vegetable Cutting | Kavita | 2 | 0 | NOT STARTED |
| Vegetable Cutting | Mohan | - | - | ABSENT TODAY |
| Filling Station | Chef A | 2 | 2 | FREE |
| Packing Station | Packer | 9 | 0 | WAITING — Veg not ready |

Admin marks absent persons from this dashboard. Tasks auto-redistribute. Admin can reassign any task. Works for all stations in Station Master.

## 1.12  Export

- Export full station sheet as Excel — admin view with all persons and colour coding.

- Export per-person filtered sheet — only their tasks, for printing at counter.

- Mobile browser view for each person — no app installation needed.

## 1.13  Edge Cases & Validation Rules

| Scenario | System Response |
| --- | --- |
| Item not in Recipe DB | Flag UNRECOGNISED. Admin alert. Does not block other items. |
| Yield % not set | Block sheet generation. Error: 'Yield % missing for [Item].' |
| Peeling Method not set (Needs Peeling=YES) | Block sheet generation. Error: 'Peeling Method (Machine/Manual) not defined for [Item].' |
| Cut Method not set for cutting-type station item | Block sheet generation. Error: 'Machine/Manual not defined for [Item].' |
| Late submission after cutoff | Form locked. Admin can unlock. |
| Duplicate item from same location | Auto-merge quantities. Admin warning. |
| Person absent today | Admin marks absent. Tasks auto-redistribute. |
| New station added mid-season | Admin adds to Station Master. Next morning new sheet appears. Assign items in Recipe DB and persons first. |
| Packing starts before all stations done | System blocks. Shows which station/person still pending. |
| Dish not in Dish DB (Method 2) | Flag UNKNOWN DISH. Location prompted to use Method 1. |
| Yield % changed after sheets generated | Prompt: 'Recalculate all sheets?' Confirm to update. |
| Filling ingredient qty mismatch | Alert if Vegetable Sheet qty does not cover Filling Sheet requirement. |
| Peeling station passes less than expected | Vegetable Counter logs actual received qty. Admin notified of difference. |
| Frozen item ordered — no prep task generated | System auto-detects Storage Type = FROZEN. Item appears on Packing Sheet only: Take X from Freezer. No cutting station task created. |
| Batch item ordered on daily sheet | System blocks. Error: This item is BATCH type — not prepared daily. Check freezer/store stock manually. |

## 1.14  Phase 1 Dev Checklist

| Module | Priority | Notes |
| --- | --- | --- |
| User roles + login | P1 |  |
| Station Master — admin can add/edit/deactivate stations. NOT hardcoded. | P1 | CRITICAL — whole system depends on this |
| Counter staff assignment — multiple persons per station (from Station Master) | P1 |  |
| Recipe DB — Station field reads from Station Master dynamically | P1 |  |
| Dish Recipe DB — dish to ingredient mapping | P1 optional | For Method 2 |
| Modifier DB | P1 |  |
| Order entry Method 1 — item-wise, mobile-responsive web | P1 |  |
| Order entry Method 2 — dish-wise, NOT for ODC | P1 optional |  |
| Calculation engine — routes items to stations, applies Yield %, location splits | P1 |  |
| Task auto-distribution — round-robin per cut-type row, per station | P1 |  |
| Machine/Manual colour coding — blue/orange on all sheets and mobile | P1 | CRITICAL |
| Source column on Cutting station sheet — 'Peeling Station' vs 'Store' | P1 | CRITICAL — accuracy |
| Admin task override — reassign between persons | P1 |  |
| Absent person marking — auto-redistribute | P1 |  |
| Task timestamps — start + done time per task | P1 | Required for Phase 3 |
| Mark Done + 'Your work is complete' screen | P1 |  |
| All station sheets — auto-generated from Station Master. One sheet per active station. | P1 |  |
| Distribution Report — auto-generated after Packing marks complete | P1 | Not a station |
| Frozen item logic — Storage Type=FROZEN: skip all station tasks, add to Packing Sheet only as Take from Freezer | P1 | CRITICAL — no cutting task |
| Batch item logic — Prep Frequency=BATCH: block from daily sheet, manual prep trigger only | P1 |  |
| Filling ingredient validation vs Cutting station totals | P1 |  |
| Admin progress dashboard — per-station, per-person | P1 |  |
| Edge case handling + all validations | P1 |  |
| Export — full + per-person filtered | P1 |  |

# Phase 2 - Pet Pooja Integration + Operations

Goal: Auto-sync from Pet Pooja for 3 restaurants. Stock management, auto-PO, inter-station notifications, item arrival alerts.

Phase 2 begins only after Phase 1 has been live and stable for minimum 2 weeks.

## 2.1  Pet Pooja Integration

- Connect via Pet Pooja API or scheduled CSV export/import

- Orders auto-sync from Aiko, Vesu, Piplod Pet Pooja accounts by 12:30 AM

- Manual form stays as fallback if Pet Pooja unavailable

- ODC always uses manual form — never Pet Pooja

Sync method to be confirmed based on Pet Pooja API availability.

## 2.2  Inter-station Task Completion Notifications

| When this happens... | Notification sent to... |
| --- | --- |
| Peeling Station — all persons Done | Each Cutting Station person: 'Peeling done. Your items are ready.' |
| Cutting Station — all persons Done | Each Packing Station person: 'All cutting done. Start packing.' |
| Filling Station — all persons Done | Each Packing Station person: 'Filling ready. Start packing.' |
| All stations Done | Admin + Dispatch: 'All prep complete. Ready to dispatch.' |

## 2.3  Stock Management + Auto Purchase Order

- Staff enter morning raw stock before prep begins

- System compares Required vs Available. Shortfall highlighted.

- Auto-generates PO for shortfall items. Store confirms. Counter person notified.

## 2.4  Item Arrival Notification

- Item checked in at store entry → assigned counter person notified on mobile

- Counter person acknowledges. Admin dashboard updates.

## 2.5  Real-time Order Updates

- Dashboard updates live as Pet Pooja orders sync

- Alert if location not synced by 12:00 AM — 30-min warning

## 2.6  Vendor Order Sheet

- Auto-generate vendor PO from shortfall. Send via WhatsApp or email. Vendor confirms.

## 2.7  Phase 2 Pre-requisites

| Requirement | Detail |  |
| --- | --- | --- |
| Phase 1 live and stable — min 2 weeks | All sheets working. Staff using task checklists daily. |  |
| Pet Pooja API access | Dev team to get credentials. CSV import as fallback. |  |
| Stock entry process defined | Who enters stock, at what time. |  |
| WhatsApp/Email for vendor PO | WhatsApp Business API or SMTP. |  |
| Risk |  | Mitigation |
| Pet Pooja API unavailable |  | Build CSV import as parallel fallback from Day 1 of Phase 2 |
| Staff not marking tasks done in Phase 1 |  | Fix Phase 1 habits before starting Phase 2 |
| Stock entry not on time |  | Assign one responsible person. 11:00 PM reminder. |

## 2.8  Phase 2 Dev Checklist

| Module | Depends On |
| --- | --- |
| Pet Pooja API / CSV sync | Credentials confirmed |
| Fallback alert if sync fails | Phase 2.1 |
| Inter-station push notifications — per person | Phase 1 task assignment working |
| Morning stock entry module | Process defined |
| Auto-PO from shortfall | Stock module |
| Item arrival notification to counter person | Auto-PO module |
| Vendor WhatsApp/email PO | Channel configured |

# Phase 3 - Intelligence + Analytics

Uses task timestamps from Phase 1 for per-person efficiency analytics.

## 3.1  Usage Analytics

- Daily/weekly/monthly ingredient usage per location and per station

- Waste tracking: prepared vs dispatched

- Per-person efficiency: average time per task type

## 3.2  Demand Prediction

- System suggests quantities based on historical patterns

- Day-of-week and seasonal trends

## 3.3  Cost Tracking

- Purchase price per ingredient. Auto cost per item, cut type, filling.

- Profitability report per item and per location.

## 3.4  Alerts

- Alert if location not submitted by cutoff

- Low stock alert. Unusual quantity alert.

# Phase 4 - Vegetable Washing Station (Deferred)

Do NOT implement in Phase 1-3. Wet vegetables stored overnight turn black.

Phase 4: Admin adds 'Washing Station' to Station Master. System generates sheet. Washing must happen 30 min before cutting — timing controls enforce this.

# Data Flow

Aiko (Pet Pooja) --+ Vesu (Pet Pooja) --+--> Calculation Engine Piplod(Pet Pooja)--+  + Station Master (configurable) ODC (Web Form)  --+  + Recipe DB + Dish DB                    + Yield % + Location Overrides                              |               [Route each item to its station]                              |     +--------+----------+----------+----------+----------+     |        |          |          |          |          | Peeling  Cutting    Filling    Juice     Dry Store  Packing (1-N     (1-N       (1-N       (1-N      (1-N       (1-N persons) persons)  persons)  persons)  persons)   persons)   |          ^           ^   +----------+           +-- collects from Cutting + Dry Store  (peeled -> Cutting)              |     +--------+----------+----------+----------+                         |                   Packing Station                         |               Distribution Report (auto)             Aiko | Vesu | Piplod | ODC  Future: Admin adds any new station to Station Master         --> new sheet appears next morning automatically

# Phase Delivery Timeline

Phase 2 begins only after Phase 1 stable for 2 weeks. Phase 3 after Phase 2 stable.

| Stage | Duration | Cumulative | Who | Key Deliverables |
| --- | --- | --- | --- | --- |
| Recipe DB + Station Setup | 1–2 wks | Wk 1–2 | Admin | All items, yield %, cut methods, station setup entered. |
| Phase 1 Build | 6–7 wks | Wk 3–9 | Dev Team | Station Master + all modules + station sheets + mobile task view. |
| Phase 1 Stability | 2 wks | Wk 10–11 | Kitchen | Staff trained. Daily usage. Bugs resolved. |
| Phase 2 Build | 5–6 wks | Wk 12–17 | Dev Team | Pet Pooja sync + stock mgmt + auto-PO + notifications. |
| Phase 2 Stability | 2 wks | Wk 18–19 | Kitchen | All 3 restaurants on auto-sync. Stable. |
| Phase 3 Build | 6–8 wks | Wk 20–27 | Dev Team | Analytics + efficiency + demand prediction + cost. |
| Phase 4 | TBD | After Ph3 | Dev Team | Washing station with timing controls. |

Total from start to Phase 3 complete: ~25–27 weeks (6–7 months).

# Key Business Rules

Rule 1 — Cutoff: 12:30 AM

Restaurants submit after night service. Form locks at cutoff. Admin can unlock for corrections.

Rule 2 — Primary Method: Item-wise Entry

Method 1 (item-wise) default for all locations. Method 2 (dish-wise) optional — NOT for ODC.

Rule 3 — Counter Staff: Fixed List, Multiple Persons

Fixed persons per station. No rotation. 1 to N persons per station.

Rule 4 — Each Cut-type Row = One Task

Potato with 3 cut types = 3 tasks. Tasks distributed per cut-type row.

Rule 5 — Machine = Blue, Manual = Orange

MANDATORY colour coding on all station sheets and mobile. Dev must implement correctly.

Rule 6 — Source Column on Cutting Station Sheet

Items from Peeling Station: Source='Peeling Station', Raw Qty='-'. Items from Store: Source='Store', show Raw Qty.

Rule 7 — Mobile-Responsive Web App

No app installation. Counter persons open in phone browser. Each person sees ONLY their tasks.

Rule 8 — Task Timestamps in Phase 1

MUST capture start time + done time per task. Required for Phase 3 efficiency analytics.

Rule 9 — Packing Waits for ALL Stations

Packing Station cannot start until ALL persons at ALL prep stations are Done.

Rule 10 — Filling = Momo/Dumpling Stuffing Only

NOT sauces. Filling ingredients cut on Cutting Sheet — Filling Counter collects, does not re-cut.

Rule 11 — Yield % Mandatory

Every Vegetable and Juice item needs Yield %. Raw Qty = Net Qty / Yield %.

Rule 12 — Two-Step Vegetable Prep

Needs Peeling=YES: Peeling Station first, then Cutting. NO: Cutting collects directly from store. Peeling Method (MACHINE or MANUAL) is set in Recipe DB — determines colour on Peeling Sheet.

Rule 13 — Location Cutting Override

Same item can have different cut type + method per location. One row per cut type on sheet.

Rule 14 — Whole / Akhaj

Whole/Akhaj = WHOLE cut type. Orange row. Yield % still applies.

Rule 15 — ODC Always Method 1

ODC always uses manual item-wise form. Never Pet Pooja. Never Method 2.

Rule 16 — Total Validation

Distribution Report totals must match all station sheet totals. System flags mismatches.

Rule 17 — Recipe DB Setup Before Go-Live

Phase 1 cannot go live until Recipe DB is fully populated. 1–2 week admin setup before Phase 1 launch.

Rule 18 — Washing is Phase 4 Only

No vegetable washing in Phase 1–3.

Rule 19 — Stations MUST Be Configurable (NOT Hardcoded)

ALL stations are defined in Station Master. The system engine works with any stations defined there. Admin can add a new station at any time without dev team involvement. Hardcoding station names or logic is strictly prohibited. This is the most important architectural rule.

Rule 20 — Method 2 Dish-wise Also Applies Location Cut Overrides

When a location submits via Method 2 (dish-wise), system calculates ingredients from Dish DB then applies ALL Recipe DB location cut overrides. e.g. Aiko orders Veg Momo 100 PCS — system calculates Potato 500 GM → Aiko override = Diced → Veg Cutting Sheet: Potato-Diced 500 GM for Aiko. Vesu orders same dish → Potato-Julienne for Vesu. Dev must implement location override logic in calculation engine for BOTH Method 1 and Method 2.

Rule 21 — Frozen / Pre-made Items: No Cutting Task

Any item with Storage Type = FROZEN in Recipe DB is already prepared and stored in the freezer. The system must NOT generate any station task for this item. It appears ONLY on the Packing Sheet as: Take [Qty] from Freezer → pack for [Location]. Dev must check Storage Type before routing any item to a station.

Rule 22 — Batch Items: Not in Daily Prep

Items with Prep Frequency = BATCH (e.g. sauces, chutneys, pastes with 6-month shelf life) are NEVER included in daily station sheets. If a location orders a batch item on the daily form, system blocks with error: This is a batch-prep item — not prepared daily. Phase 2 stock module tracks remaining quantity and alerts admin when batch needs to be re-prepared.

# Standard Yield % Reference

| Item | Yield % | Needs Peeling | Peeling Method | Default Cut Method | Loss Reason |
| --- | --- | --- | --- | --- | --- |
| Onion | 88% | YES | Machine | Machine | Skin + root |
| Spring Onion | 75% | YES | Manual | Manual | Roots + tops |
| Garlic | 87% | YES | Machine | Machine | Skin |
| Ginger | 80% | YES | Manual | Manual | Skin |
| Potato | 78% | YES | Machine | Machine | Peel + eyes |
| Carrot | 83% | YES | Machine | Machine | Skin + top |
| Cabbage | 79% | NO | - | Machine | Outer leaves + core |
| Bell Pepper | 82% | NO | - | Manual | Cap + seeds |
| Broccoli | 68% | NO | - | Manual | Stem + leaves |
| Zucchini | 95% | NO | - | Machine | Tip trim |
| Cauliflower | 55% | NO | - | Manual | Leaves + core |
| Tomato | 95% | NO | - | Manual | Core trim |
| Spinach | 70% | NO | - | Manual | Wilted leaves |
| Mushroom | 97% | NO | - | Manual | Stem trim |
| Avocado | 68% | NO | - | Manual | Skin + seed |
| Corn | 62% | YES | Manual | Manual | Husk + cob |
| Lemon | 45% | NO | - | Manual | Rind + seeds |

Prepared by: AI Assistant  |  For: K. Girdharlal Hotels Development Team  |  v10.2